# Test Summary Report (Dummy Data)

Project Name: OrangeHRM

Release Version: OS 5.7

Test Cycle: Regression Cycle – R02

Execution Period: 15 Oct 2025 – 15 Nov 2025

Prepared By: Team2Orange

# Test Objectives

- Verify the core functionalities of the OrangeHRM system to ensure all main workflows operate correctly.

- Validate the new modules/features included in the current project scope and ensure they function as expected.

-Ensure all fixes from previous sprint cycles are fully resolved and do not reoccur.

- Execute all planned manual test cases linked to user stories and confirm proper traceability on Jira.

- Evaluate system behavior, input validations, mandatory fields, and UI components across tested modules.

-  Identify and document functional, usability, and UI defects with detailed bug reports and screenshots/videos.

-Measure manual execution results (pass/fail rates, coverage percentage) for inclusion in the final project summary.

-Confirm the overall stability and quality of the application before handing it over for automation or further testing phases.

# 2. Test Scope

In-Scope:

- -Orange HRM- Login page.

- Orange HRM –Admin- User management.

- Orange HRM-PIM-Employee list.

- Orange HRM-PIM-Add new employee.

- Orange HRM-Leave- Apply Leave.

- Orange HRM-Leave –My leave list.

- -Orange HRM-My info – personal details.

- -Orange HRM-Logout.

Out-of-Scope:

- Performance testing (Load/Stress).

- Security testing.

- API testing.

- Non-functional testing such as compatibility, accessibility.

- Testing modules/features not included in the assigned project scope.

# 3. Test Summary

Total Test Cases: 180

Executed: 170

Passed: 150

Failed: 12

Blocked: 8

Not Executed: 10

# 4. Defect Summary

Critical: 2 (1 Open, 1 Fixed)

High: 5 (3 Open, 2 Fixed)

Medium: 4 (2 Open, 2 Fixed)

Low: 3 (1 Open, 2 Fixed)

Total Defects: 14

Open Defects: 7

# 5. Major Issues Found

1. Vitals chart not updating in real-time (Critical)

2. PDF report displays incorrect heart rate units (High)

3. Notifications not received on some Android devices (High)

# 6. Test Environment

### Operating System

- Windows 10 / Windows 11

### Web Browsers

- Google Chrome (latest version during testing)

- Mozilla Firefox (latest version during testing)

### Backend Environment

- OrangeHRM Demo Environment

- Stable Test Server

### Additional Tools Used

- Jira – Test case management & bug reporting

- GitHub – Deliverables repository

- Screenshot/Recording tools for bug evidence

# 7. Risks & Concerns

- Open critical defect may impact production readiness.

- Limited testing on older Android versions may miss compatibility issues.

# 8. Conclusion

Manual testing of major functionalities is 80% completed. Major features are stable, but release is not recommended until critical issues are resolved.